# Social Media Portfolio Project

Product Requirements & Technical Design Document

Last Updated: February 1, 2026

## 1. Project Overview

A customizable social media platform that prioritizes personal expression over algorithmic engagement. Users create personalized pages with drag-and-drop widgets without the toxicity of traditional social media (no feeds, no like counts, no algorithms).

### Project Goals

- Demonstrate full-stack development skills for job applications

- Showcase ability to build modern, interactive web applications

- Create a deployable, functional product within reasonable timeline

- Build something conceptually interesting that stands out in interviews

### Core Concept

Think MySpace meets modern web standards. Each user gets a customizable page they can fill with modular widgets. Users express themselves through curation and customization rather than chasing engagement metrics.

## 2. Critical Unanswered Questions

These questions must be answered before moving forward with development:

### QUESTION 1: What is your MVP scope?

You've listed 7 widget types. Building all of them plus drag-and-drop, user auth, and deployment could take months. What is the minimum set of features you need to demonstrate your skills?

Recommendation: Start with 3-4 core widgets (e.g., text, photo album, YouTube embed, simple profile info). Add the more complex widgets (Spotify OAuth, daily updates with cron jobs) as V2 features if time permits.

### QUESTION 2: Who is the target user and use case?

Interviewers will ask 'Why would someone use this?' Without network effects, this is essentially a customizable personal webpage. What's your answer?

Options: Friend groups who want to share without algorithms? Creatives building portfolios? A specific community (artists, musicians, students)? This will guide design decisions.

### QUESTION 3: Privacy model - public or private pages?

Can anyone view user pages, or only approved friends/followers? This is architectural - it affects routing, authentication, and database design.

Options: (A) All pages public (simplest), (B) Pages private by default with opt-in sharing, (C) Friend/follower system like Facebook.

### QUESTION 4: Image and file storage strategy?

Users will upload images for photo albums, profile pictures, before/after widgets. How will you handle this?

Options: (A) AWS S3/Cloudinary (industry standard, costs money), (B) Store in database as base64 (simple, doesn't scale, bad practice), (C) Local filesystem on server (works for portfolio, not production-ready). This affects costs and complexity.

### QUESTION 5: Timeline and job search urgency?

When do you need to start applying for jobs? This determines if you can afford to build all 7 widgets or need to ship faster with fewer features.

A minimal but polished MVP is better than an ambitious half-finished project.

### QUESTION 6: Comments widget - keep or cut?

The comments widget introduces complexity: spam prevention, moderation, potential abuse, real-time updates. It doesn't showcase unique technical skills and adds risk.

Recommendation: Cut it from MVP. You can add it later, or better yet, position the app as 'no comments = no toxicity' which aligns with your core pitch.

## 3. Proposed Tech Stack

Based on your existing experience with Node.js, React, and PostgreSQL:

| Layer | Technology |
| --- | --- |
| Frontend | React 18+ with Vite (modern, fast development) |
| UI Library | TailwindCSS + react-dnd or dnd-kit for drag-and-drop |
| Backend | Node.js with Express |
| Database | PostgreSQL with Prisma ORM (type-safe, modern) |
| Auth | JWT tokens with bcrypt password hashing |
| Deployment | TBD - Options: Vercel/Netlify (frontend) + Railway/Render (backend + DB), or single platform like Render |
| File Storage | TBD - Awaiting decision on Question 4 |

## 4. Major Risks & Concerns

### Risk 1: Scope Creep

Issue: 7 widgets + drag-and-drop + OAuth + cron jobs + user auth is a LOT. You could spend 6+ months and never finish.

Mitigation: Define strict MVP (3-4 widgets max). Ship something polished and working, then iterate.

### Risk 2: Weak Value Proposition

Issue: 'Why would anyone use this?' is a critical interview question. Without network effects or a clear audience, this might feel like a solution without a problem.

Mitigation: Craft a compelling narrative - focus on 'personal expression without algorithmic manipulation' or target a specific niche (e.g., artists, musicians).

### Risk 3: Security and User-Generated Content

Issue: User uploads (images), embedded content (YouTube iframes), and authentication create security surface area. XSS vulnerabilities, malicious uploads, auth bypass.

Mitigation: Use established libraries (Prisma for SQL injection prevention, bcrypt for passwords, sanitize inputs). Validate file types. Use CSP headers for iframe safety.

### Risk 4: Third-Party API Dependencies

Issue: Spotify widget requires OAuth setup, app registration, and API keys. If Spotify changes their API or approval process, your demo breaks.

Mitigation: Make Spotify widget a V2 feature. For MVP, stick to widgets that don't require third-party approval.

## 5. Decision Log

As we make architectural and feature decisions, they will be recorded here with date and rationale.

[No decisions made yet - awaiting answers to Critical Questions]

## 6. User Stories

[To be completed after MVP scope is defined]

## 7. Technical Architecture

[To be completed after tech stack and privacy model decisions]

## 8. Database Schema

[To be completed after privacy model and widget scope decisions]

## 9. API Design

[To be completed after architecture is defined]

## 10. MVP Feature List

[To be defined based on answers to Questions 1, 5, and 6]

## 11. Future Enhancements (V2+)

[Features to add after MVP is complete and deployed]